2025~2026 Academic Year, Mini Semester

Practical Training / Internship Weekly Report

| Name | Islam Md Simul | Class | Software Engineering 23201 | Student ID | 23320120006 |
| --- | --- | --- | --- | --- | --- |
| Project Name | VeriCart AI: An Intelligent Multi-LLM E-Commerce Platform for Trustworthy Online Shopping Team Name: Algorists ¦ Project Type: Team Project ¦ My Role: Team Leader |  |  |  |  |
| Supervisor | Teacher Long JiaYue |  |  | Date | Week 1 (July 7 – July 11) |
| This Week's Learning Content | Monday: Project environment setup, full codebase review, understand the Spring Boot 3.2 + Vue 3 + MySQL 8.0 + multi-LLM architecture, identify gaps in the existing codebase, and plan the 4-week development roadmap with a task breakdown. Tuesday: Externalize hardcoded API keys (DeepSeek, Kimi, Hunyuan) and the JWT secret to environment variables, create the .env.example file with placeholder keys, and configure an H2 in-memory database for unit testing (separate from the production MySQL 8.0 database) via application-test.yml. Wednesday: Set up the JUnit 5 + Mockito backend test infrastructure, create an H2-compatible test schema, and write unit tests for AuthService and JwtTokenProvider. Thursday: Write unit tests for ProductService, OrderService, CartService, ReviewService, WishlistService, AiService and AiGateway with mocked MyBatis mapper dependencies. Friday: Write integration tests for AuthController using Spring MockMvc, set up the frontend Vitest testing framework with jsdom and @vue/test-utils, and write component tests for ProductCard and StarRating. |  |  |  |  |
| This Week's Completed Tasks | Monday: Created and configured the 4-week development plan and reviewed the complete codebase — 58 Java backend files and 14 Vue frontend views — identifying the critical gaps: 0% test coverage, hardcoded API keys in application.yml, a missing review submission UI, a missing seller dashboard and no frontend pagination. Established Week 1 as the testing-infrastructure and security-hardening phase. Tuesday: Replaced all hardcoded API keys (DeepSeek, Kimi, Hunyuan) and the JWT secret in application.yml with environment-variable placeholders. Created .env.example with placeholder keys and setup instructions for all three AI providers. Created application-test.yml with an H2 in-memory database for isolated unit testing, keeping the production MySQL 8.0 database untouched, and created schema-h2.sql with H2-compatible table definitions mirroring the production schema. Wednesday: Configured the backend test infrastructure with JUnit 5, Mockito and the H2 in-memory database. Wrote JwtTokenProviderTest (token creation, validation, expiration and invalid-token scenarios) and AuthServiceTest (registration with duplicate username/email handling, login with valid and invalid credentials, and token generation) using @ExtendWith(MockitoExtension.class) and @Mock annotations to isolate the service layer from the database. Thursday: Wrote comprehensive unit tests for the core services. ProductServiceTest: CRUD, product search and category filtering. OrderServiceTest: order creation, status transitions (PENDING → PAID → SHIPPED → DELIVERED) and order history. CartServiceTest: add/remove items, quantity updates and duplicate-item handling. ReviewServiceTest: review submission, moderation and fake-review detection. WishlistServiceTest: add/remove and duplicate prevention. AiServiceTest and AiGatewayTest: AI analysis trigger and multi-model routing across DeepSeek, Kimi and Hunyuan, including the fallback chain. Friday: Created AuthControllerIntegrationTest with Spring MockMvc covering registration (POST /api/auth/register) and login (POST /api/auth/login) with success and error scenarios. Set up the frontend testing framework by installing vitest, jsdom, @vue/test-utils and @vitest/coverage-v8, created vitest.config.js with the jsdom environment, and wrote ProductCard.test.js (rendering, price formatting, click interaction) and StarRating.test.js (star count, half-star rendering, read-only mode). Added test and test:coverage scripts to package.json. |  |  |  |  |
| Next Week's Plan | Next Week's Work Plan: Build the "Write a Review" form UI in the ProductDetail page with an interactive star rating and text input; build the "My Reviews" tab in the Orders page for reviewing purchased items; build the Seller Dashboard with product CRUD, order management and review monitoring; add pagination controls to Products.vue and the seller/admin tables with page/size parameters; write the complete project README.md with the tech stack, architecture diagram and setup instructions; write API documentation for all 68 REST endpoints across the 13 modules; and write database schema documentation for all 13 tables. Next Week's Study Plan: Learn Vue 3 form handling and validation patterns with Element Plus form components; study Spring Boot pagination implementation (page, size, total, sort parameters); explore API-documentation and project-documentation best practices; and improve understanding of role-based access control for the seller, buyer and admin dashboards. |  |  |  |  |
| Reflections | Summary: Completed the entire Week 1 testing and security-hardening phase. Established a complete testing infrastructure for the backend (JUnit 5, Mockito, H2 in-memory database) and the frontend (Vitest, jsdom, Vue Test Utils). Externalized all hardcoded AI keys (DeepSeek, Kimi, Hunyuan) and the JWT secret to environment-variable placeholders. Wrote 10 backend test classes covering all core services plus an integration test, and 2 frontend component test files. This is a team project (Team Algorists) and I served as the team leader — I coordinated the weekly work plan, reviewed my teammates' contributions and integrated the final deliverables. Key Points: Successfully replaced all hardcoded secrets (3 AI-provider keys + the JWT secret) with environment-variable placeholders in application.yml. Set up an isolated H2 in-memory test database with an H2-compatible schema mirroring production MySQL. Created comprehensive unit tests for AuthService, ProductService, OrderService, CartService, ReviewService, WishlistService, AiService, AiGateway and JwtTokenProvider. Configured the Vitest testing framework with a jsdom environment for Vue 3 component testing, and established a scalable test architecture that supported growth to 96 backend tests (11 classes) and 11 frontend tests by the end of the project. Difficulties: Creating an H2-compatible SQL test schema that mirrors the production MySQL 8.0 schema — required removing MySQL-specific features (ENGINE=InnoDB, JSON columns, ENUM types) while maintaining an identical table structure and relationships. Mocking MyBatis mapper interfaces correctly with Mockito for isolated service-layer testing without requiring a running MySQL database connection. |  |  |  |  |
| Remarks | The testing infrastructure is now fully in place and ready for continuous use throughout the remaining 3 weeks of development. All secrets are externalized, making the project safe for sharing, deployment and teacher review without exposing API credentials. The codebase is prepared for Week 2 feature development: the review UI, the seller dashboard, pagination and documentation. |  |  |  |  |