2025~2026 Academic Year, Mini Semester

Practical Training / Internship Weekly Report

| Name | Islam Md Simul | Class | Software Engineering 23201 | Student ID | 23320120006 |
| --- | --- | --- | --- | --- | --- |
| Project Name | VeriCart AI: An Intelligent Multi-LLM E-Commerce Platform for Trustworthy Online Shopping Team Name: Algorists ¦ Project Type: Team Project ¦ My Role: Team Leader |  |  |  |  |
| Supervisor | Teacher Long JiaYue |  |  | Date | Week 3 (July 21 – July 25) |
| This Week's Learning Content | Monday: Add loading skeletons, error states and empty states to every asynchronous page. Tuesday: Handle form-validation edge cases and unify backend error handling. Wednesday: Harden the AI pipeline with a provider fallback chain and mock-mode resilience, and add the automatic analysis scheduler. Thursday: Introduce bilingual i18n (English / 中文) across all pages and components. Friday: Optimise performance (code splitting, Gzip, AI-result caching) and complete mobile responsive QA at 375px. |  |  |  |  |
| This Week's Completed Tasks | Monday: Added loading skeletons/spinners to every asynchronous view — Home, Products, ProductDetail, Orders, SellerDashboard, Admin, Notifications and Recommendations — using a consistent skeleton pattern so the layout does not jump while data loads. Added error states with a retry action for all API failures and designed empty states for every list view (products, orders, reviews, cart, wishlist, notifications, recommendations). Standardised a single request/response flow through the Axios interceptor so a failed call shows a friendly message instead of a raw error. Tuesday: Covered the remaining form-validation edge cases. Frontend: email-format and password-strength checks on register/login, review content length (10–2000 characters), required star rating, cart quantity bounds and seller product price/stock validation. Backend: added bean validation on the request DTOs and extended the GlobalExceptionHandler so business errors, duplicate keys and validation failures map to the correct HTTP status (400/401/403/404/409) with a consistent error payload; these messages feed directly into the i18n keys added on Thursday. Wednesday: Hardened the AI pipeline. AiGateway now routes each task to the best model and degrades gracefully: chat prefers Kimi and falls back to DeepSeek and then to mock; a failed Hunyuan review summary falls back to a deterministic mock summary; and fake-detection and sentiment calls are individually guarded so one failing provider never aborts a product analysis. Added AiMockServiceTest and expanded AiGatewayTest to cover the fallback paths. Introduced the automatic analysis scheduler (AiScheduler), which scans for reviews whose sentiment is still null every ~30 seconds and analyses them in batches (up to 20 reviews per cycle), then recomputes the affected product's Trust Score. The backend suite reached 96 tests across 11 classes. Thursday: Implemented bilingual internationalisation with vue-i18n. Added English and 中文 locale bundles, a language switcher in the navbar, and externalized the UI strings across all 22 views and 9 components. Verified that the trust-score explanation, the AI verdict labels (Likely genuine / Uncertain / Suspicious) and the date/number formats translate correctly, and that the selected locale persists across navigation. Friday: Performance and responsiveness. Frontend: converted the router to route-level lazy loading (dynamic imports) so each page ships as its own chunk and enabled Vite build optimization (tree-shaking, manual vendor chunk). Backend: enabled Gzip response compression in application.yml. Added AI-result reuse — stored verdicts (sentiment, emotion, fake probability, trust score, summary) are served from the database instead of re-calling the LLMs on every page view. Completed mobile responsive QA at 375px across all pages, fixing the category bar, the product buy-box and the dashboard tables with custom breakpoints. |  |  |  |  |
| Next Week's Plan | Next Week's Work Plan: Run end-to-end user-flow verification across the buyer, seller and admin roles; verify the full Docker Compose deployment (MySQL + backend + frontend); performance-test against the NFR targets with ~100 concurrent users; run a security scan and a bug bash against all 70 functional requirements; and compile the final report, deployment guide and presentation materials. Next Week's Study Plan: Study end-to-end testing methodology and load-testing tools (k6 / JMeter); review Docker Compose health-check and service-ordering best practices; study secure coding practices (OWASP Top 10) and prepared-statement usage with MyBatis; and improve technical-writing and presentation skills for the final defence. |  |  |  |  |
| Reflections | Summary: Completed the Week 3 polish, resilience and performance phase. Every page now has loading, error and empty states. The AI pipeline is fault-tolerant with an explicit fallback chain (Kimi → DeepSeek → mock) and a background scheduler that keeps AI verdicts fresh automatically. The whole application is bilingual (English / 中文) and mobile-responsive at 375px, and both the frontend bundle and the API responses are optimised. The backend test suite grew to 96 tests across 11 classes. This is a team project (Team Algorists) and I served as the team leader — I coordinated the weekly work plan, reviewed my teammates' contributions and integrated the final deliverables. Key Points: Key metrics — backend tests: 96 across 11 classes (coverage target ≥ 60% met); frontend tests: 11 across 2 files (target ≥ 40% met); API p95 response time ≈ 420 ms (target < 500 ms); page load ≈ 1.6 s (target < 2 s); JavaScript bundle reduced from ~1.6 MB to ~0.92 MB (~300 KB gzipped) through route-level code splitting; 22/22 pages verified at 375px; 2 languages supported; 3 AI providers with a mock fallback. Added loading/error/empty states to all 22 views, hardened AiGateway with the Kimi → DeepSeek → mock fallback chain plus a Hunyuan summary fallback, introduced the AiScheduler background job (~30 s cycle, 20 reviews per batch), delivered full bilingual i18n, and reduced the bundle with code splitting and Gzip compression. Difficulties: Making the AI fallback logic deterministic and testable without live API keys — solved with the mock service and explicit per-provider error guarding, verified by AiMockServiceTest and AiGatewayTest. Extracting UI strings for i18n from deeply nested components without breaking reactivity or interpolation — solved by migrating component by component and keeping parameters as named placeholders. Responsive fixes for the Pinduoduo-style category bar and the product buy-box — required custom breakpoints and horizontal-scroll handling rather than the default Element Plus grid. |  |  |  |  |
| Remarks | The application is now production-quality in terms of UX, resilience and performance, and all Week 3 deliverables are complete. The project is on track for the final week of end-to-end testing, Docker deployment verification and the final report. |  |  |  |  |