# Project Roadmap

> **Document Version:** 1.0

>

> **Product:** VeriCart AI

>

> **Section:** Project Roadmap

>

> **Project Methodology:** Agile Scrum

>

> **Project Duration:** Mini Semester

---

# 21. Project Roadmap

---

# 21.1 Introduction

A well-defined roadmap ensures that VeriCart AI is developed in a structured, iterative, and manageable manner.

Instead of building the entire system at once, the project follows an Agile Scrum methodology, where functionality is delivered incrementally through multiple development sprints.

This approach allows:

- Faster development

- Continuous testing

- Early feedback

- Reduced project risk

- Easier requirement changes

---

# 21.2 Development Methodology

VeriCart AI follows Agile Scrum.

Core Principles

- Iterative Development

- Continuous Integration

- Frequent Testing

- Sprint Reviews

- Incremental Delivery

Each sprint delivers a working increment of the application.

---

# 21.3 Project Lifecycle

```mermaid

flowchart LR

Requirements

-->

Planning

-->

Design

-->

Development

-->

Testing

-->

Deployment

-->

Review

-->

Maintenance

```

---

# 21.4 Work Breakdown Structure (WBS)

```text

VeriCart AI

├── 1. Planning

│      ├── Requirement Analysis

│      ├── PRD

│      └── Architecture

│

├── 2. UI Design

│      ├── Wireframes

│      ├── Components

│      └── Responsive Layout

│

├── 3. Backend Development

│      ├── Authentication

│      ├── Products

│      ├── Orders

│      ├── Reviews

│      └── AI Integration

│

├── 4. Frontend Development

│      ├── Vue Components

│      ├── Pages

│      └── API Integration

│

├── 5. Database

│      ├── Schema

│      ├── Migration

│      └── Optimization

│

├── 6. Testing

│

└── 7. Deployment

```

---

# 21.5 Sprint Plan

## Sprint 1

Duration

Week 1

Objectives

- Project setup

- Git repository

- Spring Boot initialization

- Vue.js initialization

- MySQL configuration

Deliverables

- Development environment

- Initial project structure

---

## Sprint 2

Objectives

Authentication Module

Deliverables

- Login

- Registration

- JWT Authentication

- User Management

---

## Sprint 3

Objectives

Product Module

Deliverables

- Categories

- Products

- Search

- Product Details

---

## Sprint 4

Objectives

Shopping Module

Deliverables

- Shopping Cart

- Wishlist

- Checkout

- Orders

---

## Sprint 5

Objectives

Review System

Deliverables

- Product Reviews

- Ratings

- Review Management

---

## Sprint 6

Objectives

AI Integration

Deliverables

- AI Gateway

- DeepSeek Integration

- Qwen Integration

- Tencent Hunyuan Integration

---

## Sprint 7

Objectives

AI Features

Deliverables

- Trust Score

- Review Summary

- Fake Review Detection

- Recommendation

---

## Sprint 8

Objectives

Testing

Deliverables

- Unit Testing

- API Testing

- Integration Testing

- Bug Fixing

---

## Sprint 9

Objectives

Deployment

Deliverables

- Docker

- Docker Compose

- Documentation

---

# 21.6 Sprint Timeline

```mermaid

gantt

title VeriCart AI Development Roadmap

dateFormat YYYY-MM-DD

section Planning

Planning :2026-07-01,7d

section Backend

Authentication :2026-07-08,7d

Products :2026-07-15,7d

Orders :2026-07-22,7d

Reviews :2026-07-29,7d

section AI

AI Integration :2026-08-05,7d

AI Features :2026-08-12,7d

section Testing

Testing :2026-08-19,7d

Deployment :2026-08-26,7d

```

---

# 21.7 Milestones

| Milestone | Expected Result |

|------------|----------------|

| M1 | Requirements Approved |

| M2 | UI Prototype Completed |

| M3 | Backend APIs Ready |

| M4 | Frontend Integration Completed |

| M5 | AI Integration Completed |

| M6 | Testing Completed |

| M7 | Final Deployment |

| M8 | Project Presentation |

---

# 21.8 Team Roles

| Role | Responsibilities |

|------|------------------|

| Product Manager | Requirements, planning, roadmap |

| Backend Developer | Spring Boot APIs, business logic |

| Frontend Developer | Vue.js UI, API integration |

| AI Engineer | AI Gateway, LLM integration |

| Database Engineer | Database design, optimization |

| QA Engineer | Testing, bug tracking |

| DevOps Engineer | Docker, deployment |

---

# 21.9 Communication Plan

Weekly Activities

- Sprint Planning

- Daily Progress Updates

- Sprint Review

- Sprint Retrospective

Project Management Tools

- GitHub

- GitHub Issues

- GitHub Projects

Future options

- Jira

- Trello

- Notion

---

# 21.10 Risk Management

| Risk | Probability | Impact | Mitigation |

|------|-------------|--------|------------|

| AI API unavailable | Medium | High | Retry and fallback logic |

| Schedule delays | Medium | Medium | Weekly sprint reviews |

| Integration conflicts | Medium | High | Frequent code integration |

| Database issues | Low | High | Backup and migration strategy |

| Scope creep | Medium | Medium | Strict MVP scope management |

---

# 21.11 Resource Planning

Development Resources

Software

- IntelliJ IDEA

- VS Code

- MySQL

- Docker

- Git

Cloud Resources

- DeepSeek API

- Qwen API

- Tencent Hunyuan API

Documentation

- Markdown

- Draw.io

- Mermaid

---

# 21.12 Definition of Ready (DoR)

A task is ready for development when:

- Requirements are documented.

- Acceptance criteria are defined.

- UI design is available (if required).

- API dependencies are identified.

- Technical approach is agreed.

---

# 21.13 Definition of Done (DoD)

A feature is considered complete when:

- Development finished.

- Code reviewed.

- Unit tests passed.

- Integration tests passed.

- Documentation updated.

- Acceptance criteria satisfied.

- No critical defects remain.

---

# 21.14 Success Metrics

Project success will be evaluated by:

Technical Metrics

- All Must requirements completed

- API success rate >99%

- Test pass rate >95%

- Successful Docker deployment

AI Metrics

- Trust Score generation operational

- Review summarization operational

- Fake review detection operational

Business Metrics

- Complete purchase workflow

- Positive user feedback during demonstration

- Successful project presentation

---

# 21.15 Deliverables

The project will produce:

Documentation

- Product Requirements Document (PRD)

- Software Architecture Document

- API Documentation

- Database Design

- UML Diagrams

Software

- Vue.js Frontend

- Spring Boot Backend

- MySQL Database

- AI Gateway

- Docker Deployment

Presentation

- PowerPoint

- Live Demonstration

- Source Code Repository

---

# 21.16 Project Completion Criteria

The project is considered complete when:

- All MVP features are implemented.

- AI modules function correctly.

- Frontend and backend are fully integrated.

- Security requirements are satisfied.

- Testing objectives are achieved.

- Documentation is finalized.

- Deployment is successful.

- Final presentation is completed.

---

# 21.17 Lessons Learned (Future Retrospective)

After project completion, the team should evaluate:

- What worked well?

- What challenges were encountered?

- Which processes can be improved?

- How can AI integration be optimized?

- What features should be included in Version 2.0?

These findings will guide future development.

---

# 21.18 Chapter Summary

The project roadmap provides a structured execution plan for VeriCart AI using Agile Scrum principles. By organizing development into manageable sprints, defining milestones, assigning responsibilities, and establishing clear completion criteria, the roadmap ensures that the project progresses in a controlled and measurable manner.

This roadmap bridges the gap between planning and implementation, enabling the development team to deliver a high-quality AI-powered e-commerce platform within the Mini Semester timeline while maintaining flexibility for future enhancements.