# Risk Assessment & Mitigation

> **Document Version:** 1.0

>

> **Product:** VeriCart AI

>

> **Section:** Risk Assessment & Mitigation

>

> **Risk Management Standard:** ISO 31000 + PMBOK Risk Management

---

# 23. Risk Assessment & Mitigation

---

# 23.1 Introduction

Every software project involves uncertainty. Risks may arise from technical limitations, AI service availability, security threats, project scheduling, changing requirements, or deployment environments.

The objective of risk management is not to eliminate all risks but to identify them early, assess their potential impact, and define practical mitigation strategies.

VeriCart AI adopts a proactive risk management approach throughout the software development lifecycle.

---

# 23.2 Risk Management Process

```mermaid

flowchart LR

Identify

-->

Analyze

-->

Prioritize

-->

Mitigate

-->

Monitor

-->

Review

```

Each sprint includes risk review activities to ensure newly identified risks are addressed.

---

# 23.3 Risk Categories

Project risks are divided into the following categories:

- Project Risks

- Technical Risks

- AI Risks

- Security Risks

- Infrastructure Risks

- Business Risks

- Operational Risks

- Legal & Compliance Risks

---

# 23.4 Risk Matrix

| Probability | Description |

|-------------|-------------|

| Very Low | Rare |

| Low | Unlikely |

| Medium | Possible |

| High | Likely |

| Very High | Almost Certain |

| Impact | Description |

|---------|-------------|

| Very Low | Minimal effect |

| Low | Minor delays |

| Medium | Noticeable impact |

| High | Major project impact |

| Critical | Project failure risk |

---

# 23.5 Overall Risk Matrix

```text

IMPACT

Low   Med   High   Critical

Probability

Very High       M      H      C       C

High            M      H      H       C

Medium          L      M      H       H

Low             L      L      M       H

Very Low        L      L      M       M

L = Low

M = Medium

H = High

C = Critical

```

---

# 23.6 Project Risks

## R-001 Schedule Delay

Description

Development activities require more time than planned.

Probability

Medium

Impact

High

Mitigation

- Weekly sprint reviews

- Prioritize MVP features

- Maintain sprint backlog

---

## R-002 Scope Creep

Description

Additional features are requested after development begins.

Impact

High

Mitigation

- Freeze MVP scope

- Evaluate new requests

- Schedule non-essential features for future versions

---

## R-003 Team Availability

Description

Team members may become unavailable.

Mitigation

- Documentation

- Shared Git repository

- Knowledge sharing

---

# 23.7 Technical Risks

## R-004 Integration Failure

Description

Frontend and backend APIs become inconsistent.

Mitigation

- API-first development

- Swagger documentation

- Integration testing

---

## R-005 Database Performance

Description

Queries become slower as data volume grows.

Mitigation

- Database indexing

- Query optimization

- Pagination

- Performance testing

---

## R-006 Deployment Failure

Description

Docker deployment fails.

Mitigation

- Docker Compose validation

- Environment testing

- Version-controlled configuration

---

# 23.8 AI Risks

## R-007 AI API Unavailability

Description

External AI providers become temporarily unavailable.

Probability

Medium

Impact

High

Mitigation

- Retry mechanism

- Graceful error handling

- Fallback model selection

- Continue core shopping functionality without AI

---

## R-008 AI Hallucination

Description

LLMs may generate inaccurate or unsupported information.

Mitigation

- Restrict prompts to product context

- Clearly label AI-generated content

- Encourage users to review product details before purchasing

- Log AI responses for quality monitoring

---

## R-009 AI Response Latency

Description

Large Language Models may respond slowly during periods of high demand.

Mitigation

- Cache AI summaries

- Cache Trust Scores

- Asynchronous processing where appropriate

- Timeout handling

---

## R-010 AI Cost Growth

Description

API usage costs increase with platform growth.

Mitigation

- Cache repeated requests

- Optimize prompts

- Batch processing

- Monitor token consumption

---

# 23.9 Security Risks

## R-011 Unauthorized Access

Mitigation

- JWT

- RBAC

- Spring Security

---

## R-012 SQL Injection

Mitigation

- MyBatis parameter binding

- Input validation

- Prepared statements

---

## R-013 Cross-Site Scripting (XSS)

Mitigation

- Output encoding

- Input sanitization

- Content Security Policy (future)

---

## R-014 Credential Leakage

Mitigation

- Environment variables

- Secret management

- No secrets in Git

---

# 23.10 Infrastructure Risks

## R-015 Server Failure

Mitigation

- Docker restart policies

- Backups

- Health monitoring

---

## R-016 Database Failure

Mitigation

- Daily backups

- Restore testing

- Transaction support

---

## R-017 Network Connectivity

Mitigation

- Timeout configuration

- Retry logic

- Error handling

---

# 23.11 Business Risks

## R-018 User Adoption

Description

Users may not understand AI Trust Scores.

Mitigation

- Clear explanations

- User onboarding

- Tooltips

- Explainable AI

---

## R-019 Feature Complexity

Description

Too many AI features may overwhelm users.

Mitigation

- Progressive disclosure

- Simple interface

- Focus on MVP

---

# 23.12 Operational Risks

Potential issues

- Log storage growth

- Configuration errors

- Monitoring gaps

Mitigation

- Log rotation

- Configuration review

- Health checks

- Operational documentation

---

# 23.13 Legal & Compliance Risks

Potential considerations include:

- Personal data protection

- AI transparency

- Intellectual property

- User consent

Mitigation

- Privacy notice

- Secure data handling

- Explainable AI

- Proper attribution where required

---

# 23.14 Risk Register

| ID | Risk | Probability | Impact | Priority | Status |

|----|------|-------------|--------|----------|--------|

| R-001 | Schedule Delay | Medium | High | High | Open |

| R-004 | Integration Failure | Medium | High | High | Open |

| R-007 | AI API Unavailable | Medium | High | High | Open |

| R-008 | AI Hallucination | Medium | High | High | Open |

| R-011 | Unauthorized Access | Low | Critical | High | Open |

| R-016 | Database Failure | Low | Critical | High | Open |

| R-018 | Low User Adoption | Medium | Medium | Medium | Open |

---

# 23.15 Risk Ownership

| Risk Category | Primary Owner |

|--------------|---------------|

| Project | Project Manager |

| Backend | Backend Developer |

| Frontend | Frontend Developer |

| Database | Database Engineer |

| AI | AI Engineer |

| Security | Security Lead |

| Infrastructure | DevOps Engineer |

---

# 23.16 Risk Monitoring

Risk reviews should occur:

- At sprint planning

- During sprint reviews

- Before major releases

- Before production deployment

Each review should evaluate:

- New risks

- Changed probabilities

- Mitigation effectiveness

- Required corrective actions

---

# 23.17 Contingency Planning

If critical failures occur:

AI Failure

↓

Disable AI features temporarily

↓

Continue e-commerce operations

---

Database Failure

↓

Restore backup

↓

Verify integrity

↓

Resume service

---

Deployment Failure

↓

Rollback to previous stable version

↓

Investigate root cause

↓

Redeploy after validation

---

# 23.18 Success Indicators

Risk management is considered effective when:

- No unresolved critical risks remain before release.

- High-priority risks have documented mitigation plans.

- Sprint reviews include risk assessments.

- Production incidents are minimized.

- Recovery procedures are documented and tested.

---

# 23.19 Chapter Summary

Risk management is an essential component of VeriCart AI. By identifying project, technical, AI, security, infrastructure, and operational risks early, the development team can reduce uncertainty and improve project success.

The combination of proactive planning, continuous monitoring, and practical mitigation strategies ensures that VeriCart AI remains resilient, secure, and maintainable throughout development and future expansion.